Press Release May 15, 2018

Mayor Donna Holaday and the Department of Public Services (DPS) are proud to announce the first Five Year Roadway and Sidewalk Construction Plan. This plan was developed with input from city councilors, community groups, and utility companies and most important from our residents.

Choosing the streets for this plan and future plans is extremely difficult. DPS currently completed a sidewalk audit in 2017 that evaluated all city owned sidewalks and the report concluded that we need about $40,000,000 in sidewalk replacement. It is also estimated that many of our roadways city wide are in dire need of replacement at a cost of $25,000,000. These costs are overwhelming, especially when we only receive about $800,000 in Chapter 90 state funds and city funds. We will continue to work closely with city council and state agencies to seek additional funding for our roadways and sidewalks.

Below is the reconstruction schedule of streets by year of roadways and sidewalks. This list assumes we maintain consistent funding amounts from both the state and city funds and no unforeseen roadway emergencies occurring within this time frame.

2018

Doe Run Drive at culvert crossing			Roadway Spot Repair Program

Dove Street						Finish sidewalk and pave roadway

High Street at selected locations			Roadway Spot Repair Program

Ferry Road (Erie Ave – Hart Rd)			Roadway Spot Repair Program

Lavalley Lane (Hale Street – Frances Drive)	Roadway Spot Repair Program

Longfellow Drive (From houses #28 to #38)	Roadway Spot Repair Program

Low Street   (Coltin Drive-Hale Street)		Install curbing to improve drainage in area

Marquand Lane (Turkey Hill end of street)	Roadway Spot Repair Program

Merrimac Street at selected locations		Roadway Spot Repair Program

Opportunity Way at selected locations		Roadway Spot Repair Program

Plum Island Turnpike at culvert crossing		Roadway Spot Repair Program

Russia Street						Sidewalks and finish paving roadway

Storey Avenue – (Moseley Ave – Low St)	MassDOT Roadway Paving Project

Toppan’s Lane (Low Street – High Street)	Replace Water Main

Water Street – at Independent St intersection	Roadway Spot Repair Program

Wildwood Drive at culvert crossing			Roadway Spot Repair Program

2019

Columbus Avenue					Sewer and Water Main Replacement

Guild Street						Roadway and sidewalks

High Street (Toppan’s Lane – Johnson Street)	Safe Route to School Project

Oak Street (Beacon Street – Reilly Avenue)	Sidewalks only

Reilly Avenue (Beacon Street – Oak Street)	Roadway

South Pond Street 					Roadway and sidewalks

Toppan’s Lane (Low Street – High Street)	Roadway only

Willow Avenue						Roadway and Sidewalks

2020

Barton Street Area Project				Sewer Main Replacement

Columbus Avenue					Roadway and Sidewalks

Oak Street (Beacon Street – Reilly Avenue)	Water Main Replacement

2021

Barton Street Project					Roadway and Sidewalks

Oak Street (Beacon Street – Reilly Avenue)	Roadway only

2022

Plummer Avenue 	Phase 1 			Sidewalks only